### MindMekka Ghost Site: Click-to-Publish Checklist

A lean, sequenced checklist to take the MindMekka Ghost site from concept to live.

#### 1. Pre-Build Setup

- Confirm domain: Point the primary domain (e.g., mindmekka.com) to the Ghost instance. (Owner: —)

  - Done when: DNS propagation is complete and accessible.

- Select and install theme: Choose a clean, content-focused Ghost theme that supports memberships. (Owner: —)

  - Done when: Theme is installed and activated on the site.

- Configure core site settings: Set the site title, description, logo, and brand colours in Ghost admin. (Owner: —)

  - Done when: Site branding is consistent across the front end.

- Set up staff accounts: Create admin and editor accounts for content management. (Owner: —)

  - Done when: All users can log in with correct permissions.

#### 2. Content & Structure

- Define core pages: Create essential pages: Home, About, Start Here, and Contact. (Owner: —)

  - Done when: Pages are drafted, published, and linked.

- Structure primary navigation: Add the core pages to the main site navigation menu. (Owner: —)

  - Done when: Navigation is live and functional on the site header.

- Create content pillars (tags): Establish 3-5 primary content categories (e.g., AI Systems, Creator Tools, Growth Strategy) as tags in Ghost. (Owner: —)

  - Done when: Tags are created and ready for post assignment.

- Publish initial content: Upload and publish 3-5 cornerstone articles, one for each content pillar. (Owner: —)

  - Done when: Articles are live and correctly tagged.

- Design homepage layout: Configure the theme’s homepage to feature key content and a primary call-to-action. (Owner: —)

  - Done when: Homepage layout is locked and visually appealing.

#### 3. Integrations

- Connect email service: Integrate Ghost’s native newsletter function or connect an external provider like Beacons. (Owner: —)

  - Done when: A test signup successfully adds a user to the list.

- Set up analytics: Integrate a privacy-focused analytics tool to track key metrics. (Owner: —)

  - Done when: Live traffic is visible on the analytics dashboard.

- Configure on-site SEO: Ensure all pages and posts have optimised meta titles and descriptions. (Owner: —)

  - Done when: SEO settings are complete for all published content.

- Set up membership tiers: Configure free and/or paid membership tiers in Ghost admin. (Owner: —)

  - Done when: Stripe is connected and signup/payment flow is testable.

#### 4. QA & Performance

- Test all links and CTAs: Click through every link, button, and form on the site to ensure they work as expected. (Owner: —)

  - Done when: A full site crawl reports no broken links or form errors.

- Review on mobile devices: Check site layout, readability, and navigation on both iOS and Android. (Owner: —)

  - Done when: The mobile experience is confirmed to be clean and functional.

- Run a page speed test: Analyse homepage and a sample post page for performance bottlenecks. (Owner: —)

  - Done when: Core Web Vitals are within acceptable ranges.

- Test membership flow: Complete a test signup for each membership tier to verify the user journey. (Owner: —)

  - Done when: Test user can successfully sign up and access protected content.

#### 5. Launch Plan

- Day 0 - Launch Day:

  - Final review: Perform one last check of the entire site. (Owner: —)

  - Schedule announcement: Prepare launch email and social media posts. (Owner: —)

  - Switch to public: Remove the site-wide password in Ghost settings. (Owner: —)

  - Publish announcements: Send the email and post to social channels. (Owner: —)

- Day +7 - Post-Launch:

  - Review analytics: Check traffic, signups, and user engagement metrics. (Owner: —)

  - Gather feedback: Collect any initial user feedback or bug reports. (Owner: —)

  - Publish first follow-up post: Share a new piece of content to maintain momentum. (Owner: —)

Final Action: Flip site from private to public and announce.